**Chengdu University of Technology Oxford Brookes College**

**Project Module (CHC 6096)**

**Weekly Report Sheet - 2023/2024 Academic Year**

|  |  |
| --- | --- |
| STUDENT NAME: | Cali |
| STUDENT NUMBER: | 202018010124 |
| SUPERVISOR NAME: | Maged Refat |
| WEEK NUMBER | Week 6 |
| DATE: | 10/11/2023 |
| **Action plan for the current week:**   1. Complete user interface (UI) design. Looking for many existing or similar application, browse their page layout. Also, I did a lot of research. Finally, the draft layout of the user page was determined. This may be modified during code writing. 2. Learn the course of mobile phone application development. Learn to use different development software to prepare for starting code later. | |
| **Challenges and issues encountered in the week:**   1. I cannot start working until I browse the user pages of other applications. Because I have no idea about user page design. I began to look for friends around me, hoping to get their suggestions and opinions. 2. Because the planned date is very long, I am a little slack. This is the biggest and most serious problem this week. This has caused me to do very little this week. After Thursday’s meeting, I realized that a long-term plan can be divided into many short-term plans. Short-term planning may better motivate me to complete the project. I will try it next week. | |
| **Action plan for the next week:**   1. Start writing code. Time flies. It’s important to start writing code as soon as possible. 2. Draw a more detailed Gantt chart. Divide each long-term plan into many short-term plans. This will better help me focus on the development of the project. And this plan will supervise and urge me to complete the development plan better and faster. | |
| **Supervisor Feedback:** | |